# Sprint 2 Report

DnD Assistant

5/4/22

Actions to stop doing:

* Creating forks instead of branches off the main repo on Github

Actions to start doing:

* More task clarity
* Continuous / more consistent integration of components

Actions to keep doing:

* Everyone comes to the meetings
  + Everyone always makes it every team meeting we have
* Having meeting topics
* Creating mockups of UI designs

Work completed/not completed:

* Completed:
  + Scraping information that we don’t have into a JSON (2)
  + Login buttons
  + Character cards
  + Character buttons for class and race
* Incomplete:
  + As a player, I want to save my character, so that I don’t have to create a new one every time
  + As a player, I want a walkthrough of the process of creating a character, so that I don’t have to google it
  + Pushing character information into database

Work completion rate:

* Total number of user stories completed: 1
* Completed work hours: 2
* Duration of Sprint 2: 2 weeks