Sprint 3 Report

DnD Assistant App

DnD Assistant App Team

05/03/22 – 05/17/22

Actions to stop doing:

* Forgetting to consider team meeting times in future schedule plans

Actions to start doing:

* More merging, continuous integration of components

Actions to keep doing:

* Showing up to meetings/stand-ups
* Having meeting topics/agenda
* Creating mockups of UI designs
* Pull requesting finished work

Work completed/not completed:

* Completed:
  + As a player I want to be able to view a list of spells I can use on my website, so that I can use it as reference during my game.
  + As a player I want to be able to search and filter through my list of spells by attribute, so I can easily access the spells I'm looking for.
  + As a player, I want to save my character to my account, so I don't have to recreate it with every use.
* Incomplete:

Work completion rate:

* User stories completed: 3
* Estimated ideal work hours completed: 38
* Sprint days completed: 14
* Average: 0.214 user stories per day, 2.714 ideal work hours per day

Final burnup chart:

