Sprint 4 Report

DnD Assistant App

DnD Assistant App Team

05/18/22 – 05/31/22

Actions to stop doing:

* Creating branches while working on the same component
* Pruning branches before everything has been merged
* Naming branches with words like ‘final’ or ‘new’, which can be confusing as things get updated/added to later

Actions to start doing:

* Create new branches based on new components being added
* Give branches longer, more descriptive names

Actions to keep doing:

* Showing up to meetings/stand-ups
* Having meeting topics/agenda
* Creating mockups of UI designs
* Pull requesting finished work

Work completed/not completed:

* Completed:
  + Functions for adding character’s ability score
  + Character display page
  + Pushing character information into database
* Incomplete/backlogged:
  + As a player, I want a walkthrough of the process of creating a character, so that I don’t have to google it
  + As a player, I want to create a character, so that I can play the game

Work completion rate:

* User stories completed: 2
* Estimated ideal work hours completed: 21
* Sprint days completed: 14
* Average: 0.14 user stories per day, 1.5 ideal work hours per day

Final burnup chart:

